North Muskham Solar– One Pager 11th May 2026

This ‘One Pager’ is not a summary of everything that has happened to date and only reflects the movement since the previous report.

GNR

- The examination closed on the 28th April 2026 as planned. (see timetable)

- Anthony Northcote on behalf of JPAG submitted a summary to the Inspectorate on 24th April 2026 pointing out that our earlier issues had not been addressed.

- Vice Chair met with Local MP Robert Jenrick for a second time on 27th March and he confirmed that he had not had a response from the Secretary of State. Robert will write again and has offered that we join him should he secure a meeting. Following the meeting of the 27th Robert received a standard response letter from DEFRA regarding his similar correspondence regarding One Earth solar farm. A further meeting with Robert is pencilled in for 29th May. NEEDS CONFIRMING – JAYNE?

- The Norwell Solar Action group have produced a press release showing that the GNR development actually increases emissions. This has appeared in the Newark Advertiser and the group are currently seeking release with a number of national newspapers. Not seen anything nationally to date.

- GNR Timetable:

| 28th April 2026 | Examination closed |
| --- | --- |
| 28th July 2026 | Recommendation by Inspectorate to Secretary of State (has up to 3 months but maybe quicker |
| 28th October 2026 | Decision by Secretary of State (this is a maximum and maybe much quicker) |
| 11th December 2026 | There is only 6 weeks for a Judicial Review to be launched. This is expensive and not likely to yield results as based purely on procedure. |
| Spring 2027 | Planned start of development |
| Spring 2029 | Projected end of construction phase |

- Foxholes – The application went to N&SDC planning committee on 7th May. Despite officers recommending acceptance the committee unanimously voted to refuse. This has happened with other solar developments in the but have been overruled on appeal. The fact that this one is on a hill and thereby highly visible might give it a chance	.

- H2 East Hydrogen Pipeline https://h2east.co.uk  - This was also discussed with Robert Jenrick on 27th March. JPAG also met on 24th March to discuss further – Whilst North Muskham PC would likely support a similar approach as that taken with GNR they would not lead JPAG – other leaders are being sought. North Muskham PC have made a submission on 22nd April. The initial consultation has been extended to 14th May 2026 and JPAG may wish to consider a response. (Might be best coming from Anthony) https://h2east.co.uk/share-your-views/feedback-form