North Muskham Solar– One Pager 9th March 2026

This ‘One Pager’ is not a summary of everything that has happened to date and only reflects the movement since the previous report.

GNR

- Still in the examination phase (see timetable)

- A second set of questions have been raised by the Inspector. Whilst these are not being asked of the PC or JPAG we can respond. Anthony Northcote is currently preparing a response.

- Vice Chair met with Local MP Robert Jenrick on 30th January regarding representation and he has subsequently written to the Secretary of State. The Norwell Solar Action group have asked Mr Jenrick to endorse a paper showing that the development actually increased emissions. A follow up meeting with Mr Jenrick is scheduled for 27th March.

- GNR Timetable:

| 28th April 2026 | Examination closes |
| --- | --- |
| 28th July 2026 | Recommendation by Inspectorate to Secretary of State (has up to 3 months but maybe quicker |
| 28th October 2026 | Decision by Secretary of State (this is a maximum and maybe much quicker) |
| 11th December 2026 | There is only 6 weeks for a Judicial Review to be launched. This is expensive and not likely to yield results as based purely on procedure. |
| Spring 2027 | Planned start of development |
| Spring 2029 | Projected end of construction phase |

- Foxholes – They have submitted a response to the Highways earlier objections and these are currently being reviewed. Whilst the development is not in North Muskham construction traffic will use Vicarage Lane. Give the potential affect in North Muskham the PC have commissioned Anthony Northcote who has produced an extremely good response.

- H2 East Hydrogen Pipeline https://h2east.co.uk  - as if there were not enough NSIPs locally a new Hydrogen pipeline is proposed by Cadent. This will be 93 miles long and run from the Humber to North Nottinghamshire to supply energy intensive industries. Dates for public consultation events locally can be found at

https://h2east.co.uk/share-your-views/events-and-information-points/